## Slide 1
PI PROJECT CONTROL
Project Execution
& Control Process
SOP Overview — Core structure for quick alignment and review.
1 WHY
2 HOW
3 WHO
4 OUTCOME
For PI / PnR project teams

## Slide 2
01 PURPOSE
Why we need this SOP
02
To keep project information clear, execution controlled, and communication fully closed.
Assumption → Fact
Unverified information is reported as a conclusion.
Trial → Official
A trial result is misunderstood as the project baseline.
Review Skipped
Critical output is shared without required verification.
Open Communication
Action is completed, but confirmation is still missing.
Clear information • Correct version • Closed communication

## Slide 3
02 HOW IT WORKS
SOP process flow
03
One simple control loop from project alignment to confirmed closure.
1
ALIGN
Scope • target • owner
→
2
EXECUTE
Version • issue • change
→
3
VERIFY
Evidence • peer review
→
4
REPORT
Correct status • approval
→
5
CLOSE
Delivery • acceptance
VERIFY FAILED?
Return to execution, update the action, and verify again before reporting.
Align → Execute → Verify → Report → Close

## Slide 4
03 WHO IS INVOLVED
Participants and responsibilities
04
Clear ownership at every control point.
01
OWNER
Execute and prepare evidence
Own task execution and status updates
02
PEER / REVIEWER
Verify critical results
Check evidence before shared output
03
LEAD
Control direction and gates
Approve official status and delivery
04
STAKEHOLDER / RD
Review and accept
Confirm decisions and delivery closure
The Lead controls the gates—not every execution step.

## Slide 5
04 WHAT WE ACHIEVE
Expected outcome
05
A common SOP framework that keeps the project state easy to understand and control.
CLEAR DIRECTION
Scope, target and ownership are aligned.
CONTROLLED BASELINE
The official project version is identifiable.
RELIABLE STATUS
Reported information is classified and verified.
CLOSED LOOP
Issues and deliveries have a confirmed disposition.
Clear state • Controlled baseline • Closed loop